## Slide 1: Civic Duty Project Release Plan 07/2/18
Team:
Nick Fuller(P.O.), Daniel Gaughan, Rui Kawahara, Rob Philips (Scrum Master), Bryan Ji.

## Slide 2
Civic Duty
Goals:
Learn modern software and frameworks that we can use to make apps
Create an app that would help the voters find information about political candidates
Increase connectivity between government and its constituents
Help non-registered citizens find out how and where to register
Increase transparency

## Slide 3: Challenges/Risks
Unfamiliar tech stack: requires some extra overhead time getting acquainted with both React Native and Django
Incomplete knowledge of standard software development procedures: “learn as you go”
Shorter sprint lengths and less development time due to shortened summer class schedule
Potential unfamiliarity with asynchronous programming (for API’s)

## Slide 4: Architecture
App with React Native front-end
Collect location data from user
Send request with location data to REST API
Back-end Django server returns relevant, location-specific data
Deserialize data and display to user
Notes: /*The structure of our program is going to consist of several API’s which is the main core our program. We will be using online API’s to pull the necessary data, that our users want.
Another core component in our program is */

## Slide 5: User Stories
Sprint 1
Goals: Get app infrastructure up and running using Django and React Native
As a developer I want to learn new software so I can make an app (highest priority)
  Learn to use Django
  Learn React Native
  Learn how to use REST calls
As a registered voter, I want to view the candidate’s information so that I can be more informed.
  Create a server using Django.
  Find a list of candidates and their information (use API)
  Create a page for each candidate
Etc.

## Slide 6: User Stories cont.
Sprint 2
Goals: Design and implement the UI.
As a frontend developer, I want to design the interface, so that I can create a simple and easily understandable interface for users
As a frontend developer I want to display API calls to the end user so that they can get the required information they need.
As a frontend developer I want to develop a skeleton interface with React Native so I can make sure it's compatible with python/django
As a registered voter, I want to be able to browse the candidates by their party affiliation.

## Slide 7: User Stories cont.
Sprint 3
Goals: Additional polish and features.
As a developer I want to make sure the frontend works with the backend so that our team is all on the same page.
As a registered voter, I want to be able to view the last election’s results so that I can get a better idea of voter tendencies.
As a registered voter, I want to be able to view each House of Representatives district and who is in office so that I can get a better view of the House of Representatives on a map.

## Slide 8: Technology
Python
Django
React Native
Heroku (hosting)
REST