## Slide 1: Civic Duty
24th of July, 2018
Nicholas Fuller (Product Owner)
Daniel Gaughhan
Bryan Ji
Rui Kawahara
Rob Phillips

## Slide 2: Project Domain
Politic impacts our daily life
Regardless of its importance, they’re dismissed
Difficult to understand for many
Create app that everyone can use conveniently
Inform everyone what’s going on
“Foot-in-door” to politics

## Slide 3: Project Goals
Allow anyone to look up the list of representatives
Provide simple description of the candidates
Color code each representatives
Pull representatives’ information from database
Show geographical location of a list of candidates
Users can input zip/address to get info on nearby candidates

## Slide 4: Goals Achieved
We were able to launch our app!
Our app is compatible with both Android and iOS
We were able to pull information from our database

## Slide 5: Challenges (Project)
Learning backend on Django
Working around React Native’s volatile environment
Limited resources on newer technologies
Standards of UI design
Unique app testing method
Developer tools

## Slide 6: Challenges (Process)
Time limit
Initial member recruitment
Communication
SCRUM process
Compatible scheduling
Productivity

## Slide 7: Overall Outline

## Slide 8: Register to Vote

## Slide 9: Register to Vote (cont’d)

## Slide 10: Find Representatives

## Slide 11: Technology Used
Git/GitHub (version control)
Slack (communication)
Django (backend)
React Native (frontend)
Expo (phone emulator)
Heroku (Server)
Adobe XD (UI)

## Slide 14: Project Management

## Slide 15: What We Liked
Group collaboration through Git
Watching our apps to be interactive
Encouraging environment
Professional development process
Smooth compatible schedule
Labor Distribution

## Slide 16: What We Didn’t Like
Compressed deadline (5 weeks – week 1 & 5)
React Native and its volatility
Lack of documentation for React Native
Expo and debugging
Occasional miscommunication
Physical SCRUM board (inconvenience)

## Slide 17: Learning Experience: Continue Doing
Frequent SCRUM meeting
Design first, then build
Setting standard convention/guideline
Documenting code through comments
Version control using Git (e.g. branching)

## Slide 18: Learning Experience: Stop Doing
Stop using react native (or any unstable technology)
Meeting conflicts (e.g. missing, infrequent meeting, etc.)
Individual development
Estimating other members progress
Forgetting to document code

## Slide 19: Things We Wish We Could Have Done
Used different framework